AUDIT AI FINE-TUNING

Complete Implementation Guide

Covers: GAAS • GAGAS • Single Audit Engagements

Infrastructure: On-Premise • Air-Gapped • Linux Bare Metal

Model: Llama 3 70B + LoRA Fine-Tuning

Version 1.0

Confidential — Internal Use Only

# 1. Project Overview

This document provides a complete, step-by-step implementation guide for building a fully on-premise Audit AI system fine-tuned on five years of GAAS, GAGAS, and Single Audit engagement data stored in Caseware Working Papers.

Project Profile

Goal: General Audit AI — workpaper drafting, review automation, findings & management letter generation

Team: Developer / Data Engineer available

Infrastructure: Linux bare metal, air-gapped, fully on-premise

Data Source: 5 years of Caseware Working Papers (GAAS, GAGAS, Single Audit)

Base Model: Llama 3 70B with LoRA fine-tuning

Starting Point: Single Audit engagements (Phase 1)

## 1.1 Fine-Tuning Strategy

After evaluating three approaches — one-workpaper-at-a-time, batch, and mass — a Staged Hybrid strategy is recommended:

| Stage | Approach | Data | Goal |
| --- | --- | --- | --- |
| Stage 1 | Mass Fine-Tune | All 5 years, all types | Domain language, Caseware structure |
| Stage 2 | Batch Fine-Tune | 3 separate tracks | Framework-specific judgment |
| Stage 3 | Targeted Refinement | High-value workpapers | Fix systematic errors |

## 1.2 Technology Stack

| Layer | Tool | Purpose |
| --- | --- | --- |
| Base Model | Llama 3 70B | Best open-source audit reasoning, fully on-prem |
| Fine-Tuning | Hugging Face + PEFT + Axolotl | LoRA adapter training |
| Data Pipeline | Python + pandas + pymupdf | Extraction and cleaning |
| Databases | PostgreSQL + MongoDB | Pipeline control + content storage |
| Experiment Tracking | MLflow (local) | Metrics, runs, model versioning |
| Inference Server | vLLM | Serve fine-tuned model internally |
| Hardware | 2× A100 80GB GPU | Required for 70B LoRA training |

# 2. Implementation Roadmap

| Week | Phase | Activities | Milestone |
| --- | --- | --- | --- |
| Week 1 | Environment Setup | Install dependencies, pull Llama 3, verify GPUs, set up MLflow | Model loads, GPUs detected |
| Weeks 1–3 | Data Pipeline | Extract Single Audit data, PII scrub, build JSONL pairs | 500–1,000 clean pairs ready |
| Weeks 3–4 | First Fine-Tune | LoRA training on Single Audit data only | v0.1 model checkpoint |
| Weeks 4–5 | Evaluation | Senior auditor blind review, hallucination checks | 80%+ approval rate |
| Weeks 5–8 | Expand Frameworks | Add GAGAS then GAAS via curriculum training | Full corpus model |
| Weeks 8–9 | Deploy | vLLM server, internal UI, guardrails | Production system live |
| Week 10+ | Monitor | Collect corrections, quarterly retraining schedule | Ongoing improvement |

Critical Rule: Start with Single Audit first. Its structured Uniform Guidance framework (Criteria → Condition → Cause → Effect → Recommendation) makes it easiest to validate output quality. Do not add GAGAS or GAAS data until Single Audit evaluation passes.

# 3. Phase 0 — Environment Setup (Week 1)

Nothing else starts until this phase is complete and verified. Your developer owns all steps in this phase.

## 3.1 Install Dependencies

pip install torch transformers peft accelerate bitsandbytes

pip install axolotl mlflow pandas openpyxl pymupdf python-docx

npm install -g docx

## 3.2 Pull Llama 3 70B Weights

Requires Meta license approval via Hugging Face before downloading.

huggingface-cli download meta-llama/Meta-Llama-3-70B

## 3.3 Verify GPU Setup

python -c "import torch; print(torch.cuda.device_count())"

Expected output: 2 (for 2× A100 GPUs). Do not proceed if this returns 0 or 1.

## 3.4 Start MLflow Tracking Server

mlflow server --host 0.0.0.0 --port 5000

Access dashboard at http://localhost:5000 to verify it is running.

## 3.5 Install Databases

# PostgreSQL

sudo apt install postgresql postgresql-contrib

sudo systemctl enable postgresql

# MongoDB

wget -qO - https://www.mongodb.org/static/pgp/server-7.0.asc | sudo apt-key add -

sudo apt update && sudo apt install mongodb-org

sudo systemctl enable mongod

Checkpoint: Model loads ✓  |  Both GPUs detected ✓  |  MLflow dashboard opens ✓  |  Both databases running ✓

# 4. Database Design

Two databases work together: PostgreSQL for structured pipeline control and lineage tracking; MongoDB for variable-length raw workpaper content and training pairs.

| Database | Layer | Stores | Why |
| --- | --- | --- | --- |
| PostgreSQL | Pipeline Control | Engagement metadata, workpaper registry, cleaning log, training pair registry, eval results | Relational integrity, status tracking, audit trail |
| MongoDB | Content Store | Raw extracted text, final prompt–completion pairs | Handles variable-length unstructured workpaper content |

## 4.1 PostgreSQL Schema

### Table: engagements

One row per engagement across all five years and three frameworks.

CREATE TABLE engagements (

engagement_id    UUID PRIMARY KEY DEFAULT gen_random_uuid(),

engagement_code  VARCHAR(50) UNIQUE NOT NULL,

engagement_type  VARCHAR(20) NOT NULL

CHECK (engagement_type IN ('Single Audit','GAGAS','GAAS')),

fiscal_year      INTEGER NOT NULL,

entity_alias     VARCHAR(100),  -- [CLIENT_1] anonymized

status           VARCHAR(20) NOT NULL

CHECK (status IN ('final','draft','excluded','under_review')),

total_workpapers INTEGER DEFAULT 0,

created_at       TIMESTAMP DEFAULT NOW()

);

### Table: workpapers

One row per workpaper document extracted from Caseware. Links to MongoDB raw content via mongo_raw_id.

CREATE TABLE workpapers (

workpaper_id      UUID PRIMARY KEY DEFAULT gen_random_uuid(),

engagement_id     UUID REFERENCES engagements(engagement_id),

workpaper_ref     VARCHAR(50),   -- e.g. 'C-1', 'SA-7'

section           VARCHAR(100),  -- 'Compliance','SEFA','Financial'

source_format     VARCHAR(20)

CHECK (source_format IN ('caseview','excel','word','pdf')),

file_path         TEXT,

mongo_raw_id      VARCHAR(50),   -- pointer to MongoDB

extraction_status VARCHAR(20) DEFAULT 'pending',

extracted_at      TIMESTAMP

);

### Table: cleaning_log

Every cleaning action applied to every workpaper is recorded here for full lineage tracing.

CREATE TABLE cleaning_log (

log_id           UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workpaper_id     UUID REFERENCES workpapers(workpaper_id),

cleaning_action  VARCHAR(50),

-- 'pii_removed','duplicate_flagged','boilerplate_stripped'

-- 'rollforward_detected','incomplete_removed'

pii_types_found  TEXT[],  -- ['EIN','CLIENT_NAME','DATE']

is_duplicate_of  UUID,

similarity_score DECIMAL(5,4),  -- 0.0-1.0

cleaned_by       VARCHAR(50),   -- 'auto' or reviewer name

cleaned_at       TIMESTAMP DEFAULT NOW()

);

### Table: training_pairs

Registry of every prompt–completion pair. Content stored in MongoDB; this table tracks status, split assignment, and review outcomes.

CREATE TABLE training_pairs (

pair_id           UUID PRIMARY KEY DEFAULT gen_random_uuid(),

workpaper_id      UUID REFERENCES workpapers(workpaper_id),

pair_type         VARCHAR(50),

-- 'procedure_conclusion','risk_response',

-- 'finding_recommendation','analytical_narrative'

mongo_pair_id     VARCHAR(50),

split_assignment  VARCHAR(10) CHECK (split IN ('train','val','test')),

quality_score     DECIMAL(3,2),

reviewer_approved BOOLEAN DEFAULT FALSE,

framework_section VARCHAR(100)  -- '2 CFR 200.516'

);

### Table: eval_results

Senior auditor blind review scores per training pair. Used to calculate pass/fail threshold before expanding frameworks.

CREATE TABLE eval_results (

eval_id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

pair_id              UUID REFERENCES training_pairs(pair_id),

evaluator_role       VARCHAR(50),  -- 'senior','manager','partner'

would_sign_off       BOOLEAN,

accuracy_score       INTEGER CHECK (accuracy_score BETWEEN 1 AND 5),

hallucination_found  BOOLEAN DEFAULT FALSE,

hallucination_detail TEXT,

evaluated_at         TIMESTAMP DEFAULT NOW()

);

## 4.2 MongoDB Collections

### Collection: raw_workpapers

Stores full extracted text exactly as extracted — no cleaning applied. Preserves original page structure, text blocks, tables, and auditor annotations.

{

_id: ObjectId(),

workpaper_id: 'uuid-from-postgres',

source_format: 'caseview',

raw_content: {

full_text: '...',

pages: [{ page_number: 1, text_blocks: [...], tables: [...] }],

annotations: [{ type: 'tickmark', symbol: '✓', note: '...' }]

},

extraction_meta: { extracted_at: ISODate(), tool_used: 'pymupdf' }

}

### Collection: training_pairs_content

Final prompt–completion pairs ready for export. Includes quality indicators and cleaning metadata.

{

_id: ObjectId(),

pair_id: 'uuid-from-postgres',

pair_type: 'procedure_conclusion',

prompt: {

text: 'Audit procedure: Selected 30 disbursements...',

context: { engagement_type: 'Single Audit', cfr_reference: '2 CFR 200.302' }

},

completion: {

text: 'Conclusion: Disbursements properly supported...',

quality_indicators: { has_cfr_citation: true, opinion_language_present: false }

},

cleaning_applied: { pii_scrubbed: true, pii_types_removed: ['EIN'] },

metadata: { engagement_type: 'Single Audit', fiscal_year: 2022, split: 'train' }

}

# 5. Phase 1 — Data Pipeline (Weeks 1–3)

Spend 70% of the first three weeks on extraction, cleaning, and pair construction. A clean 500-pair dataset beats a messy 5,000-pair dataset. The model is the easy part. The data is where this succeeds or fails.

## 5.1 Caseware Format Types

| Format | Training Value | Difficulty | Action |
| --- | --- | --- | --- |
| CaseView (.cvw → PDF) | Highest — primary workpapers | Medium | Batch export → pymupdf extraction |
| Word (.docx) | High — letters, findings | Low | python-docx direct extraction |
| Excel (.xlsx) | Medium — analytics, lead sheets | Medium | openpyxl → convert to narrative |
| PDF (evidence) | Low — third-party docs | High | Annotations only, skip raw content |

## 5.2 CaseView Extraction (Primary Format)

CaseView is a proprietary format. Export to PDF from within Caseware first, then extract with Python.

- In Caseware: File → Print Binder → Select all workpapers → Export to PDF

- Export per engagement, per year, with finalized/signed status only

- Run Python extraction on exported PDFs:

import pymupdf

def extract_caseview_text(pdf_path):

doc = pymupdf.open(pdf_path)

pages = []

for page in doc:

blocks = page.get_text('blocks')

annotations = [a.info for a in page.annots()]

pages.append({'blocks': blocks, 'annotations': annotations})

return pages

## 5.3 Excel Extraction

Always use data_only=True to capture calculated values rather than formulas. Convert numeric analytics to narrative training pairs.

import openpyxl

def extract_excel_workpaper(xlsx_path):

wb = openpyxl.load_workbook(xlsx_path, data_only=True)

results = {}

for sheet in wb.sheetnames:

ws = wb[sheet]

rows = [row for row in ws.iter_rows(values_only=True)

if any(c is not None for c in row)]

results[sheet] = rows

return results

## 5.4 Word Document Extraction

Extract paragraphs with style metadata and tables. Skip attorney letters and board minutes.

from docx import Document

def extract_word_doc(docx_path):

doc = Document(docx_path)

extracted = {'paragraphs': [], 'tables': []}

for para in doc.paragraphs:

if para.text.strip():

extracted['paragraphs'].append({

'style': para.style.name,

'text': para.text.strip()

})

for table in doc.tables:

rows = [[c.text.strip() for c in r.cells] for r in table.rows]

extracted['tables'].append(rows)

return extracted

## 5.5 PII Scrubbing

Run on every extracted document before any content enters the database. Non-negotiable step.

import re

PII_PATTERNS = {

'ein':         r'\b\d{2}-\d{7}\b',

'ssn':         r'\b\d{3}-\d{2}-\d{4}\b',

'client_name': r'\b[A-Z][a-z]+ (Inc\.|LLC|Corp\.|County|City of)\b'

}

REPLACEMENTS = {

'ein': '[EIN]', 'ssn': '[SSN]', 'client_name': '[CLIENT_ENTITY]'

}

def scrub_pii(text):

for key, pattern in PII_PATTERNS.items():

text = re.sub(pattern, REPLACEMENTS[key], text)

return text

## 5.6 Training Pair Construction

Three types of prompt–completion pairs to construct from Single Audit workpapers:

| Pair Type | Prompt | Completion |
| --- | --- | --- |
| Procedure → Conclusion | Audit procedure performed + sample size + exceptions | Audit conclusion + control assessment |
| Risk → Response | Risk factor identified + entity context | Audit response + expanded procedures |
| Finding → Recommendation | Condition + criteria + cause + effect | Management letter recommendation + corrective action |

## 5.7 Dataset Split

Split by engagement, not by workpaper. If workpapers from the same engagement appear in both training and test sets, evaluation scores will be artificially inflated.

| Split | Size | Purpose |
| --- | --- | --- |
| Training | 70% | Model learns from this data |
| Validation | 15% | Tune hyperparameters, detect overfitting |
| Test | 15% | Final blind evaluation — touch only once |

# 6. Phase 2 — Fine-Tuning (Weeks 3–4)

Use LoRA (Low-Rank Adaptation) — not full fine-tuning. LoRA trains only a small adapter layer, requires 80% less compute, and allows framework-specific adapters to be layered later.

## 6.1 Axolotl Configuration

# config.yml — Single Audit Phase 1

base_model: meta-llama/Meta-Llama-3-70B

model_type: LlamaForCausalLM

datasets:

- path: ./data/single_audit_train.jsonl

type: completion

output_dir: ./models/audit-llama-v0.1

adapter: lora

lora_r: 16

lora_alpha: 32

lora_dropout: 0.05

lora_target_modules:

- q_proj

- v_proj

sequence_len: 2048

micro_batch_size: 2

gradient_accumulation_steps: 4

num_epochs: 3

learning_rate: 0.0002

optimizer: adamw_bnb_8bit

mlflow_tracking_uri: http://localhost:5000

## 6.2 Hyperparameter Rationale

| Parameter | Value | Reason |
| --- | --- | --- |
| learning_rate | 0.0002 | Conservative — audit language is precise; aggressive LR causes hallucinations |
| num_epochs | 3–5 | More than 5 risks overfitting to your firm's specific style |
| lora_r | 16 | Balances capacity and efficiency for domain adaptation |
| sequence_len | 2048 | Workpapers can be long; covers most Single Audit procedures |
| optimizer | adamw_bnb_8bit | Memory-efficient; required for 70B on 2× A100 |

## 6.3 Training Health Signals

| Signal | Meaning | Action |
| --- | --- | --- |
| Training loss drops steadily | Normal learning | Continue |
| Validation loss tracks training loss | No overfitting | Continue |
| Validation loss rises while training loss falls | Overfitting | Reduce epochs, add dropout |
| Neither loss moves | Learning rate too low | Increase LR by 2x |
| Loss oscillates wildly | Learning rate too high | Reduce LR by 5x |

## 6.4 Launch Training

axolotl train config.yml

## 6.5 JSONL Export from MongoDB

Run this script to produce the training file for Axolotl:

from pymongo import MongoClient

import json

def export_training_jsonl(split='train', output='./data/train.jsonl'):

client = MongoClient('mongodb://localhost:27017/')

db = client['audit_ai']

pairs = db.training_pairs_content.find({

'metadata.split': split,

'metadata.engagement_type': 'Single Audit'

})

with open(output, 'w') as f:

for pair in pairs:

record = {

'prompt': pair['prompt']['text'],

'completion': pair['completion']['text'],

'metadata': pair['metadata']

}

f.write(json.dumps(record) + '\n')

# 7. Phase 3 — Evaluation (Weeks 4–5)

Pass threshold: 80% senior auditor approval on blind review before adding GAGAS or GAAS data. Do not skip this gate.

## 7.1 Senior Auditor Blind Review

Feed 50–100 model outputs to a senior auditor or manager without revealing the source. Score each output:

| Question | Scoring |
| --- | --- |
| Does the finding follow Criteria → Condition → Cause → Effect format? | Yes / Partial / No |
| Are CFR citations accurate and correctly referenced? | Yes / Not Applicable / No |
| Does the recommendation make practical sense? | Yes / Partial / No |
| Would you sign off on this language as-written? | Yes / With minor edits / No |
| Is any hallucinated standard or citation present? | None / Suspected / Confirmed |

## 7.2 Technical Evaluation Checks

| Check | Target | Method |
| --- | --- | --- |
| Hallucination rate on standards citations | < 5% | Verify all CFR / AU-C references against standards database |
| Framework discrimination | 100% | Does model apply GAGAS vs GAAS correctly when prompted? |
| Finding severity calibration | > 85% | Does it distinguish material weakness from significant deficiency? |
| Opinion language detection | 0 occurrences | Scan all outputs for prohibited opinion-level language |

## 7.3 Decision Gate

| Result | Action |
| --- | --- |
| 80%+ senior auditor approval + all technical checks pass | Proceed to Phase 4 — add GAGAS data |
| 70–80% approval | Fix top failure categories in data, retrain, re-evaluate |
| Below 70% approval | Return to data pipeline — fundamental data quality issue |

# 8. Phase 4 — Expand to GAGAS + GAAS (Weeks 5–8)

Use curriculum learning — continue from your Single Audit checkpoint rather than retraining from scratch. This preserves learned Single Audit knowledge while adding new framework context.

## 8.1 Curriculum Learning Sequence

| Week | Action | Dataset | Config Change |
| --- | --- | --- | --- |
| 5–6 | Add GAGAS data | Single Audit + GAGAS combined | Extend train JSONL, same hyperparameters |
| 7–8 | Add GAAS data | All three frameworks combined | Extend train JSONL, reduce LR to 0.0001 |
| 8 | Final evaluation | Full test split | Run complete eval rubric across all frameworks |

## 8.2 Framework-Specific Evaluation Additions

When GAGAS and GAAS data are added, supplement the evaluation rubric with:

- GAGAS: Does the model correctly reference Yellow Book independence requirements?

- GAGAS: Does it distinguish performance audit reporting from financial audit reporting?

- GAAS: Does it correctly apply AU-C section references vs. 2 CFR citations?

- All: Does the model never conflate GAAS, GAGAS, and Single Audit frameworks in a single output?

# 9. Phase 5 — Deployment (Weeks 8–9)

## 9.1 Serve with vLLM

python -m vllm.entrypoints.openai.api_server \

--model ./models/audit-llama-final \

--host 0.0.0.0 \

--port 8000

Internal tools call the model via:  POST http://your-server:8000/v1/completions

## 9.2 Required Guardrails

These guardrails are non-negotiable before any output is surfaced to audit staff:

| Guardrail | Rule | Implementation |
| --- | --- | --- |
| No opinion language | Model must never output language resembling a signed audit opinion | Post-processing regex filter on all outputs |
| Citation verification | All AU-C, AS, and CFR citations verified before display | Cross-reference against local standards database |
| Human review flag | Going concern, fraud risk, material weakness outputs flagged | Tag classifier on output + mandatory reviewer queue |
| Engagement type header | Every prompt includes engagement type in system message | Enforced at API gateway layer — not optional |

## 9.3 Internal UI Requirements

- Engagement type selector (Single Audit / GAGAS / GAAS) — required before any query

- Workpaper section selector — narrows model context

- Output always labeled: 'AI Draft — Requires Senior Auditor Review Before Use'

- Feedback buttons: Approve / Edit Required / Reject — feeds correction queue for retraining

# 10. Ongoing Monitoring & Retraining

## 10.1 Metrics to Track Post-Deployment

| Metric | Frequency | Alert Threshold |
| --- | --- | --- |
| Senior auditor approval rate on live outputs | Weekly | Below 75% triggers review |
| Hallucination rate on citations | Weekly | Above 3% triggers immediate review |
| User rejection rate (thumbs down) | Daily | Above 20% triggers model review |
| Framework confusion rate | Monthly | Any GAAS/GAGAS/Single Audit conflation |

## 10.2 Quarterly Retraining Schedule

- Collect all flagged outputs from past quarter into correction dataset

- Add newly completed final engagements from Caseware to training corpus

- Re-run PII scrubber on all new data

- Retrain from last checkpoint (do not restart from base model)

- Run full evaluation rubric before deploying updated model

- Archive previous model checkpoint — never delete prior versions

# 11. Quick Reference

## 11.1 Full Pipeline Summary

| Step | Action | Output |
| --- | --- | --- |
| 1 | Export from Caseware (finalized only) | Raw PDFs, Excel, Word files on disk |
| 2 | Extract text by format type | Structured text per workpaper in MongoDB |
| 3 | Clean: deduplicate, strip PII, remove boilerplate | Clean corpus, cleaning_log populated |
| 4 | Build prompt–completion pairs (3 types) | JSONL training pairs in MongoDB |
| 5 | Split by engagement 70/15/15 | train.jsonl, val.jsonl, test.jsonl |
| 6 | LoRA fine-tune on Single Audit data | v0.1 model checkpoint |
| 7 | Senior auditor blind review + technical evals | Pass/fail decision |
| 8 | Expand to GAGAS then GAAS (curriculum) | Full corpus model |
| 9 | Deploy via vLLM with guardrails | Internal inference endpoint live |
| 10 | Monitor, collect corrections, quarterly retrain | Continuously improving model |

## 11.2 Key Decision Rules

Rules Your Developer Must Follow

NEVER train on draft or unfinalized engagements — finalized/signed only

NEVER put workpapers from the same engagement in both train and test splits

NEVER proceed to GAGAS/GAAS data before Single Audit eval passes 80%

NEVER retrain from base model — always continue from last checkpoint

NEVER delete prior model checkpoints — always archive

NEVER surface outputs without senior auditor review requirement displayed

ALWAYS run PII scrubber before any data enters MongoDB

ALWAYS verify citations against standards database before displaying to users

## 11.3 File & Folder Structure

/audit-ai-project/

/data/

/raw_exports/         # Caseware PDF/Excel/Word exports

single_audit_train.jsonl

single_audit_val.jsonl

single_audit_test.jsonl

/models/

/audit-llama-v0.1/    # Single Audit checkpoint

/audit-llama-v0.2/    # GAGAS added

/audit-llama-final/   # Full corpus model

/pipeline/

extract.py

clean.py

build_pairs.py

export_jsonl.py

config.yml             # Axolotl training config

requirements.txt

End of Document — Confidential Internal Use Only